ORBIT

Autonomous Fundraising Platform

LAUNCH READINESS REPORT

For CEO, COO, CMO, CTO, CFO  |  March 2026

PREPARED BY

Orbit Product Team

Version 1.9  |  Confidential  |  Not for External Distribution

# Executive Summary

Orbit is a production-ready AI-powered fundraising platform built specifically for university advancement offices. This report gives every member of the leadership team a clear, honest picture of where the platform stands today, what work remains before the first paid customer goes live, and what the recommended 90-day launch path looks like.

Bottom Line Up Front

The core platform is functionally complete and demo-ready. The technology works. What stands between us and a paying pilot customer is roughly 6-8 weeks of hardening work — legal scaffolding, payment certification, real data integration, and sales infrastructure. None of these are blockers that require significant new engineering; they are the predictable work of taking a prototype to production.

What Has Been Built (40 Sessions)

The platform was developed over 40 intensive engineering sessions. Major modules include:

- AI Officer Agents — VEO, VSO, VPGO, VCO — four specialized autonomous AI agents that manage portfolio outreach, major gifts, planned giving, and campaign operations

- Predictive Contact Engine — 5-layer donor readiness scoring (0-100) with signal ingestion from wealth screens, news APIs, and behavioral data

- Giving Platform (orbit-giving.html) — standalone public-facing Day of Giving site with live leaderboard, challenge wall, SSE gift stream, and ambassador pages

- Universal Payment Gateway — 6 gateway adapters: Stripe, AuthorizeNet, TouchNet, CashNet, Blackbaud Merchant, PayPal. PCI DSS SAQ-A compliant architecture

- Campaign Setup Wizard — 7-step wizard to configure, brand, and launch any campaign type (Day of Giving, Annual Fund, Peer-to-Peer, Capital, Emergency)

- Planned Giving Officer Portal — 10 PG vehicles, live CGA rates, AI-generated proposals, objection handling engine

- Marketing Studio — multi-model AI (Opus/Sonnet/Haiku + DALL-E 3) for campaign copy, emails, social, stewardship reports, phone scripts

- Donor Intelligence Brain — 360-degree psychographic profiler with 8 archetypes, 12 motivation dimensions, communication DNA, relationship health scoring

- Multi-tenant Architecture — full RBAC, audit log, billing engine, white-label branding, SOC 2 security scaffolding

- CRM Integrations — Blackbaud Raiser's Edge NXT, Salesforce NPSP, HubSpot

- Supporting Modules — Pledge Management, Matching Gifts Engine, Phone Dialer with AI call scripts, Email/SMS engines, Handwritten Notes (Handwrytten API), Analytics, Compliance

| Metric | Count | Detail |
| --- | --- | --- |
| Dashboard pages / modules | 27+ | Full UI for all officer roles |
| Backend service files | 20+ | Node.js/Express API layer |
| Database migrations | 6 | PostgreSQL with RLS and triggers |
| API routes | 90+ | Public + authenticated endpoints |
| Payment gateway adapters | 6 | Covers >95% of university gateways |
| AI agent personas | 4 | VEO, VSO, VPGO, VCO |
| Dashboard lines of code | 24,216 | Validated 22/22 checks |
| Backend version | v1.9.0 | Packaged and deployable |

FOR THE CEO

Strategic Position, Market Opportunity, and Launch Decision

## Market Opportunity

The university advancement software market is dominated by slow-moving incumbents (Blackbaud, EverFi) and crowded niche players (GiveCampus, Bonterra/4Good, Salsa). None have built a truly unified AI-first platform. Orbit's differentiation is the combination of an agentic AI layer that works like a team of specialized officers, native multi-gateway giving, and intelligent donor scoring — all in one platform.

The addressable market is significant:

- ~4,000 degree-granting institutions in the US

- $60B+ raised annually through university advancement programs

- Current average advancement software spend: $50K-$200K/year per institution

- Orbit's target ICP: Private universities, 10K-200K alumni, $2M-$50M annual giving goal

## Competitive Position vs. GiveCampus / Bonterra

| Capability | GiveCampus | Bonterra | Orbit |
| --- | --- | --- | --- |
| Day of Giving platform | Yes | Yes | Yes + AI agents |
| AI-generated copy/alerts | Basic | No | Full multi-model (Opus/Sonnet/Haiku) |
| Predictive donor scoring | No | No | Yes — 5-layer, 0-100 score |
| Planned giving module | No | No | Yes — 10 vehicles, CGA calc |
| 6 payment gateways | No | Partial | Yes — TouchNet, CashNet, BB, Stripe |
| CRM native sync | Partial | Yes | Yes — RE NXT, SF NPSP, HubSpot |
| Peer-to-peer ambassadors | Yes | Yes | Yes + AI coaching |
| Handwritten notes | No | No | Yes (Handwrytten API) |
| White-label multi-tenant | No | Yes | Yes |
| Price (est. annual) | $15-40K | $20-60K | $6-48K (tiered) |

## CEO: Your 5 Decisions in the Next 90 Days

- Set the launch target: Which university becomes your first paid pilot? This defines everything — timeline, resources, marketing narrative, and reference story.

- Hire the founding engineer: At the $499-$1,299/mo price point you need 1 paid customer before the hire; at the $3,999/mo enterprise price, hire first. The trigger should be your first signed LOI.

- Set the legal entity and cap table: You need an LLC or C-corp before signing any customer contract. Delaware C-corp if you plan to raise venture capital.

- Decide the go-to-market motion: Direct outreach vs. partnership with a Blackbaud/Salesforce reseller vs. conference presence (CASE, APRA). Each requires different investment and timeline.

- Define the 90-day pilot success metrics: What does a successful pilot look like? (e.g., >20% improvement in donor reactivation rate, >$50K incremental funds raised attributed to Orbit).

FOR THE COO

Operations, Onboarding, Customer Success, and Legal

## Launch Readiness: Operational Status

| Area | CEO | COO | CMO | CTO |
| --- | --- | --- | --- | --- |
| Legal entity (LLC/C-corp) | ○ To Do | ○ To Do | N/A | N/A |
| Customer contract template | ○ To Do | ○ To Do | N/A | N/A |
| DPA / Data Processing Agreement | ○ To Do | ○ To Do | ○ To Do | ○ To Do |
| FERPA compliance assessment | ○ To Do | ○ To Do | N/A | ~ Partial |
| Privacy policy + Terms of Service | ○ To Do | ○ To Do | N/A | N/A |
| SOC 2 Type I audit | N/A | ○ To Do | N/A | ○ To Do |
| Onboarding playbook (written) | N/A | ○ To Do | ~ Partial | N/A |
| Help documentation / knowledge base | N/A | ○ To Do | ~ Partial | N/A |
| Support ticketing system (Intercom/Linear) | N/A | ○ To Do | N/A | ✓ Done |
| Production cloud hosting (AWS/Render) | N/A | ○ To Do | N/A | ○ To Do |
| Customer success SLA defined | N/A | ○ To Do | ○ To Do | N/A |
| Pilot university identified + LOI | ○ To Do | ○ To Do | ○ To Do | N/A |

## Onboarding Timeline: Pilot University (Day 0 to Go-Live)

| Week | Phase | Activities | Owner |
| --- | --- | --- | --- |
| 1-2 | Contract & Setup | Sign agreement, provision tenant, configure branding, set up CRM OAuth tokens | COO + CTO |
| 2-3 | CRM Data Import | Pull donor records from RE NXT or Salesforce, normalize, load into Orbit DB | CTO + Client |
| 3-4 | Agent Configuration | Configure VEO/VSO agent portfolios, set contact cadences, test AI scoring | CTO + Client |
| 4 | Payment Setup | Configure payment gateway (TouchNet/Stripe), test transactions, PCI sign-off | CTO |
| 5 | Staff Training | Train advancement staff: 2-hour session on dashboard, agents, giving forms | COO + CMO |
| 5-6 | Campaign Setup | Build first campaign using wizard, set up forms, configure challenges | COO + Client |
| 6 | Soft Launch | Invite small segment for beta, monitor agents, refine messaging | All |
| 7-8 | Full Launch | Public Day of Giving or Annual Fund campaign goes live | All |

## COO: Priority Actions

- Engage a SaaS attorney for contract template, DPA, privacy policy, and Terms of Service. Budget: $3,000-$8,000. Timeline: 3-4 weeks.

- Document the onboarding playbook — what does the COO actually do in weeks 1-8 with a new university? This becomes the operating manual.

- Set up a customer support channel (Intercom or Linear) before the first pilot begins.

- Identify the FERPA compliance gaps — specifically how Orbit handles student data (donors who are also students). May require a legal opinion letter. This is a gating item for enterprise contracts.

- Begin the SOC 2 Type I readiness process — not required for initial pilot but essential for enterprise deals at $3,999/mo. Timeline: 4-6 months, budget: $15,000-$40,000.

FOR THE CMO

Brand, Go-to-Market, Messaging, and Sales Enablement

## Marketing Assets: What Exists vs. What Is Needed

| Asset | Status | Notes |
| --- | --- | --- |
| Sales pitch deck (orbit-pitch-deck.html) | DONE | Interactive HTML deck, 20 slides, demo-ready |
| PowerPoint sales deck (Orbit_Sales_Deck.pptx) | DONE | 456KB, shareable with prospects |
| Launch plan document (Orbit_Launch_Plan.docx) | DONE | Full 90-day launch playbook |
| Product website / marketing site | TODO | No public-facing website yet — needed before outreach |
| Demo video (2-3 min product walkthrough) | TODO | Highest-ROI marketing asset for SaaS |
| Case study template (post-pilot) | TODO | Prepare template now; fill after first pilot |
| Conference presentation (CASE/APRA) | TODO | CASE Annual Conference: July 2026 |
| Email outreach sequences (5-touch) | TODO | For prospecting advancement VP lists |
| ROI calculator (interactive) | TODO | Quantify value: avg gift lift, time savings |
| Battle card vs. GiveCampus | TODO | Needed for sales conversations |
| Pricing page + proposal template | TODO | Define packaging before first demo |

## Ideal Customer Profile (ICP)

- Institution type: Private 4-year university or selective liberal arts college

- Alumni base: 10,000 to 200,000 active alumni in database

- Annual giving goal: $2M to $50M (anything larger has in-house tech teams)

- Current CRM: Blackbaud Raiser's Edge NXT or Salesforce NPSP

- Pain point: Understaffed advancement office trying to do more with fewer gift officers

- Champion: VP of Advancement or Director of Annual Giving (not IT)

- Budget holder: VP of Advancement reports to President — budget typically $50K-$250K/yr for tech

## CMO: Priority Actions

- Build a 3-page product website before ANY outbound begins. Minimum: homepage, pricing, and a demo request form. Use orbit-pitch-deck.html as source material.

- Record a 2-3 minute product demo video. This is the single highest-impact marketing asset for a SaaS product. Can be recorded using Loom + the demo dashboard.

- Build a list of 200 target universities using LinkedIn (search: "VP of Advancement" + "private university") and conference attendee lists from CASE and APRA.

- Write a 5-touch cold email sequence specifically for VPs of Advancement. Lead with the "3 gift officers for the cost of 1" message.

- Define pricing packaging clearly: Starter ($499/mo), Growth ($1,299/mo), Enterprise ($3,999/mo). Create a one-page PDF proposal template.

- Apply to present at CASE Annual Conference (July 2026) or APRA Prospect Research Conference (August 2026). Conference speaking is the fastest way to reach 500 qualified prospects in one room.

FOR THE CTO

Technology Architecture, Infrastructure, and Engineering Priorities

## Technology Stack: Current State

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | React (Babel in-browser) | 24,216 lines, single HTML file, 22/22 validator checks passing |
| Backend | Node.js + Express | v1.9.0, modular route/service architecture |
| Database | PostgreSQL | 6 migrations, Row Level Security, triggers, indexes |
| AI Layer | Anthropic Claude API | Opus 4 (strategy), Sonnet 4.6 (copy), Haiku 4.5 (variants); 24h cache |
| Image Gen | DALL-E 3 + Ideogram v2 | Marketing Studio; optional feature |
| Payments | 6 gateway adapters | Stripe, AuthNet, TouchNet, CashNet, Blackbaud, PayPal; PCI SAQ-A |
| CRM Integrations | BB RE NXT, Salesforce, HubSpot | OAuth token refresh: TO DO |
| Hosting | Not yet provisioned | Recommended: Railway/Render (MVP), AWS ECS (scale) |
| Monitoring | Morgan logging (basic) | Need: Sentry, Datadog, or LogRocket before pilot |
| Auth | JWT + bcrypt | Per-tenant middleware, RBAC implemented |
| Background Jobs | jobs/index.js (scaffolded) | Signal ingestion (1am), portfolio scoring (4am) — not yet wired |

## Engineering Sprint Plan: 8 Weeks to Pilot-Ready

| Sprint | Priority | Work | Acceptance Criteria |
| --- | --- | --- | --- |
| 1-2 | P0 — CRITICAL | Production deployment: Railway/Render + managed Postgres. ENV vars, secrets manager, SSL certs, domain setup, health checks. | App live at https://app.orbitgiving.com |
| 1-2 | P0 — CRITICAL | Payment certification: Run Stripe test suite to completion. Process 10 live test transactions end-to-end. Confirm PCI SAQ-A scope. | 10/10 test transactions succeed |
| 2-3 | P0 — CRITICAL | OAuth token refresh for CRM integrations (Salesforce + RE NXT). Add refresh logic to integrations/salesforce.js and integrations/blackbaud.js. | Token auto-refreshes without manual intervention |
| 2-3 | P0 — CRITICAL | Wire planned giving and giving platform routes into main server.js. Add: app.use('/api/v1/planned-giving'), app.use('/api/v1/giving'). | All new API routes accessible in production |
| 3-4 | P1 — HIGH | Background job scheduler: wire jobs/index.js to run signal ingestion (1am) and predictive scoring (4am) daily. Use node-cron or pg-boss. | Jobs fire on schedule, logged, observable |
| 3-4 | P1 — HIGH | Error monitoring: integrate Sentry (free tier). Add to server.js middleware stack. Set up alert for 500 errors. | All unhandled errors captured in Sentry |
| 4-5 | P1 — HIGH | End-to-end test suite: Playwright tests for critical user paths — donation flow, campaign setup wizard, agent outreach, CRM sync. | >80% critical path coverage |
| 5-6 | P2 — MEDIUM | Donor profile expansion: connect donorIntelligence.js to DonorAIProfile tabs. Add psychographic profile tab to donor detail drawer. | AI profile renders for all donors |
| 6-8 | P2 — MEDIUM | Rich demo data set: script to seed 300+ realistic donors with varying scores, class years, gift history, agent assignments. | Demo instance shows realistic data |
| 6-8 | P3 — NICE | Frontend migration: move single HTML file to Vite + React component tree. Required for scale but not blocking for pilot. | Not blocking pilot launch |

## Technical Debt: Know Before You Hire

- ⚠️ The dashboard is a single large HTML file (24,216 lines). This is intentional for demo portability but must be migrated to a proper component tree before adding engineers. Estimated effort: 2-3 weeks for a senior React developer.

- ⚠️ The frontend uses Babel in-browser compilation — no build step, no TypeScript, no hot reload. Fine for solo development; problematic for a team. Migrate to Vite in Sprint 6-8.

- 🔴 CRM OAuth token refresh is scaffolded but not implemented. This is a P0 blocking item for production — without it, Salesforce/RE NXT connections expire after 2 hours.

- 🔴 Background jobs are written but not wired to a scheduler. Predictive scoring and signal ingestion run manually only. Wire to node-cron or pg-boss before any customer data processing.

- ⚠️ No automated test suite exists yet. Playwright tests are planned but not written. This is acceptable for a demo; unacceptable for production.

- 📋 BAA (Business Associate Agreement) with Anthropic is pending. Required before processing any PHI/FERPA-adjacent donor data. Contact: anthropic.com/enterprise.

## CTO: Priority Actions

- Deploy to production this week. Use Railway (simplest) or Render (slightly more control). Budget: $50-150/month for MVP. This unblocks everything — you cannot demo from localhost to a VP of Advancement.

- Run the Stripe test certification suite end to end. This is 2-4 hours of work but creates the documented evidence you need for PCI compliance conversations with universities.

- Fix the two P0 items: CRM OAuth refresh and route wiring. These are mechanical tasks, 4-8 hours each. Nothing works in production without them.

- Wire the background scheduler. The predictive scoring engine is the platform's most defensible feature — it does nothing until it runs on a schedule with real data.

- Set up Sentry before the pilot. You will not be able to debug production issues blind. 30 minutes to set up; invaluable on day one of a pilot.

- After the pilot university is confirmed, begin the Vite migration and component refactor. Do NOT do this before you have a paying customer — it is premature optimization at this stage.

FOR THE CFO

Unit Economics, Pricing, Cost Structure, and Financial Projections

## Revenue Model

| Tier | Price/mo | Target | Includes |
| --- | --- | --- | --- |
| Starter | $499 | Small colleges | Core CRM, 2 agents, Annual Fund, giving forms, 1 campaign/year |
| Growth | $1,299 | Mid-size universities | All agents, Predictive Engine, Day of Giving, Marketing Studio, 3 CRM integrations |
| Enterprise | $3,999 | Large universities | Everything + Planned Giving, unlimited campaigns, white-label, SLA, dedicated CSM |

## Unit Economics (Growth Tier, $1,299/mo)

| Item | Monthly | Annual |
| --- | --- | --- |
| Revenue per customer | $1,299 | $15,588 |
| COGS: AI API (Claude + OpenAI) | ~$40-80 | ~$600-960 |
| COGS: Infrastructure per customer | ~$15-30 | ~$180-360 |
| COGS: Handwritten notes (if used) | ~$0-150 | ~$0-1,800 (pass-through) |
| Gross margin (excl. handwritten) | ~$1,190-1,245 | ~$14,280-14,940 |
| Gross margin % | ~90-96% | ~90-96% |

## Handwritten Notes Revenue Stream (Ancillary)

- Orbit pays Handwrytten: ~$4.99 per card

- Orbit charges university: $7.99 per card

- Gross margin per card: ~$3.00 (60%)

- 10 clients at 500 notes/month = $15,000/month in additional zero-fulfillment revenue

## First-Year Financial Scenarios

| Scenario | Conservative | Base Case | Optimistic |
| --- | --- | --- | --- |
| Customers EOY 1 | 3 | 8 | 15 |
| Avg MRR/customer | $1,100 | $1,800 | $2,400 |
| MRR at Month 12 | $3,300 | $14,400 | $36,000 |
| ARR at Month 12 | $39,600 | $172,800 | $432,000 |
| Founding eng hire? | Month 6 | Month 3 | Month 2 |
| Breakeven (excl. salaries) | Month 8 | Month 5 | Month 3 |

## CFO: Priority Actions

- Form the legal entity (LLC or C-corp) immediately. You cannot collect revenue, sign contracts, or hire employees without it. Delaware C-corp if venture funding is a possibility; single-member LLC if bootstrapping.

- Set up a business bank account and Stripe Atlas (or similar) for revenue collection. You need this before the first invoice.

- Model the cash burn if you hire a founding engineer at month 3 (base case). At $145K/year salary + $40K benefits, you need ~16 Growth customers or ~5 Enterprise customers to be fully self-sustaining.

- Negotiate the Anthropic API pricing with the enterprise team. At scale, you will want a committed spend tier for better rates. Contact: claude.ai/enterprise.

- Design the pilot pricing strategy: Is the 90-day pilot free, discounted, or full price? Recommended: free pilot with a signed 12-month contract at full price contingent on a successful pilot review.

# Master 90-Day Launch Roadmap

The following roadmap synthesizes all functional priorities into a single sequenced plan. Items are ordered by dependency, not by department.

| Week | Owner | Area | Deliverable | Status |
| --- | --- | --- | --- | --- |
| 1 | CEO+COO | Legal | Form legal entity (Delaware C-corp or LLC) | TODO |
| 1 | CTO | Engineering | Deploy backend to Railway/Render — production URL live | TODO |
| 1 | CTO | Engineering | Fix CRM OAuth token refresh (Salesforce + RE NXT) | TODO |
| 1 | CTO | Engineering | Wire giving + planned giving routes into server.js | TODO |
| 2 | COO | Legal | Engage SaaS attorney — contract template, DPA, privacy policy | TODO |
| 2 | CTO | Engineering | Stripe test certification — 10 end-to-end transactions | TODO |
| 2 | CMO | Marketing | Build 3-page product website (homepage, pricing, demo request) | TODO |
| 2-3 | CEO+CMO | Sales | Build list of 200 target universities; begin outreach | TODO |
| 3 | CTO | Engineering | Wire background scheduler (node-cron) — scoring + ingestion jobs | TODO |
| 3 | CTO | Engineering | Set up Sentry error monitoring | TODO |
| 3 | CMO | Marketing | Record 2-3 min demo video (Loom) | TODO |
| 3-4 | CEO | Sales | Book 10 discovery calls with VPs of Advancement | TODO |
| 4 | COO+CTO | Legal/Eng | FERPA compliance self-assessment completed | TODO |
| 4 | CMO | Marketing | Pricing packaging + one-page proposal PDF finalized | TODO |
| 5 | CEO | Sales | First LOI signed — pilot university identified | TODO |
| 5-6 | CTO | Engineering | Playwright E2E test suite — critical path coverage | TODO |
| 6 | COO | Operations | Onboarding playbook documented and tested | TODO |
| 6-8 | CTO | Engineering | Rich demo data seed script (300+ donors) | TODO |
| 7-8 | All | Pilot Launch | Pilot university live — campaign running on Orbit | TODO |
| 8+ | CEO | Fundraising | If base-case velocity: begin seed raise or revenue financing | FUTURE |

# Closing Assessment

Orbit is in an unusually strong position for a platform at this stage. The technology works. The competitive differentiation is real. The market problem is well-understood. What the company needs now is not more features — it is the operational scaffolding to take what has been built to a paying customer.

The most important action any executive can take this week is to deploy the backend to a production URL. Everything else — sales, marketing, legal, fundraising — is blocked or limited without a live URL. That one action unblocks the entire organization.

The second most important action is to identify the pilot university. One well-chosen pilot with a strong advancement VP creates a reference customer, a case study, and proof of product-market fit. It also tells the team exactly what to build next.

The platform is ready. The mission is clear. Now go get the first customer.